C&J Gulf Equipment Manufacturing LLC

Cost Estimator AI Agent Platform

Job Costing Sheet

Accuracy Assessment & Improvement Report

Reference: CNJ/142676/01/2025 (Descon)  vs  JOB-20260420-0AC5AB (AI Generated)

| Report Date 22 April 2026 | Reference Job CNJ/142676/01/2025 | AI Job Ref JOB-20260420-0AC5AB | Overall Score 32 / 100 |
| --- | --- | --- | --- |

# 1. Job Overview

| Parameter | Reference (Original) | AI Generated |
| --- | --- | --- |
| Document Ref | CNJ/142676/01/2025 | JOB-20260420-0AC5AB |
| Customer | Descon Engineering | Blank — not populated |
| Enquiry No | 142676 | Blank — not populated |
| Contact Person | Mr. Harun Khan | Blank — not populated |
| Contact No | 971566529515 | Blank — not populated |
| Date | 29 January 2025 | 20 April 2026 |
| Job Type | Structural Steel Fabrication | Structural Steel Fabrication |
| Project Package | Module Work | Module Work |
| Sheet Name | 142676 - Structure Frame | 142676 - Structure Frame |
| Signatories | Sachin Ahire, Subash Valrani, Zeeshan | Same — correct |
| Extra Sheets | None | RATES & CONFIG + AUDIT TRAIL |

# 2. Line Item Structure Coverage

All 26 standard line items from the C&J template are present in the AI-generated sheet. This is the strongest area of performance — the structural skeleton of the costing sheet is correctly reproduced.

| Sr No | Description | Original | AI Generated | Status |
| --- | --- | --- | --- | --- |
| 1 | Design, Drafting & Drawing Charges | Present (qty=0) | Present (blank) | ✅ Present |
| 1.1 | Gaps in customer design | Present | Present | ✅ Present |
| 2 | BOM/BOQ Preparation | Present | Present | ✅ Present |
| 2.1 | Changes in BOM due to Design change | Present | Present | ✅ Present |
| 3 | Technical recommendations | Present | Present | ✅ Present |
| 4 | Gaps in our estimation | Present | Present | ✅ Present |
| 5.1 | Structural Steel Material | 7802.27 kg @ AED 4 | 122.06 kg @ AED 3.5 | ❌ Wrong qty+rate |
| 5.2 | M20×90 Bolts | 30 Nos @ AED 12.5 | Blank qty @ AED 12.5 | ⚠️ Rate ok, qty missing |
| 5.3 | Paint Material | 120 L @ AED 21 | Blank qty @ AED 21 | ⚠️ Rate ok, qty missing |
| 6 | Material Inspection Charges | Present | Present | ✅ Present |
| 7.1 | Structural Welding | 160 hrs @ AED 10.5 | 54 hrs @ AED 45 | ❌ Both wrong |
| 7.2 | Structural Fabrication | 320 hrs @ AED 9.5 | 18.31 hrs @ AED 45 | ❌ Both wrong |
| 7.3 | Hydrotesting | Present | Present | ✅ Present |
| 7.4 | Machining | Present | Present | ✅ Present |
| 8 | Consumables | AED 5,348.31 | Blank — no value | ❌ Missing value |
| 9.1 | Machining & Threading | Present | Present | ✅ Present |
| 10.1 | 10% MPI/DPT | 10 visits @ AED 600 = AED 6,000 | Blank — no value | ❌ Missing value |
| 11.1 | Galvanizing Work | Present (zero) | Present (zero) | ✅ Match |
| 11.2 | Blasting | 200 SQM @ AED 9 | 3.56 SQM @ AED 55 | ❌ Both wrong |
| 11.3 | Painting | 200 SQM @ AED 11 | 3.56 SQM @ AED 55 | ❌ Both wrong |
| 12 | Third-Party Inspection | Present | Present | ✅ Present |
| 13 | QA/QC Documentation | AED 3,000 (total populated) | Rate AED 3,000, no total | ⚠️ Total not computed |
| 14 | Packing and loading | AED 3,000 (total populated) | Rate AED 3,000, no total | ⚠️ Total not computed |
| 16–26 | Insurance through Marketing | All present (zero) | All present (zero) | ✅ Match |

# 3. Critical Numerical Comparison

| Parameter | Original (AED) | AI Generated (AED) | Variance | Verdict |
| --- | --- | --- | --- | --- |
| Steel Quantity | 7,802.27 kg | 122.06 kg | −98.4% (63.9×) | ❌ Critical |
| Steel Unit Rate | 4.00 /kg | 3.50 /kg | −12.5% | ⚠️ Slightly low |
| Steel Total Cost | 31,209.08 | 427.23 | −98.6% | ❌ Critical |
| Bolts Quantity | 30 Nos | Blank | 100% missing | ❌ Missing |
| Bolts Unit Rate | 12.50 /nos | 12.50 /nos | 0% | ✅ Correct |
| Paint Material Qty | 120 litres | Blank | 100% missing | ❌ Missing |
| Paint Material Rate | 21.00 /litre | 21.00 /litre | 0% | ✅ Correct |
| Weld Hours | 160 hrs | 54 hrs | −66.3% | ❌ Major |
| Weld Rate | 10.50 /hr | 45.00 /hr | +328.6% | ❌ Wrong basis |
| Weld Total | 1,680.00 | 2,430.00 | +44.6% | ❌ Wrong |
| Fabrication Hours | 320 hrs | 18.31 hrs | −94.3% | ❌ Critical |
| Fabrication Rate | 9.50 /hr | 45.00 /hr | +373.7% | ❌ Wrong basis |
| Fabrication Total | 3,040.00 | 823.94 | −72.9% | ❌ Wrong |
| Consumables | 5,348.31 | Blank | 100% missing | ❌ Missing |
| MPI/DPT (10 visits) | 6,000.00 | Blank | 100% missing | ❌ Missing |
| Blasting SQM | 200 SQM | 3.56 SQM | −98.2% (56×) | ❌ Critical |
| Blasting Rate | 9.00 /SQM | 55.00 /SQM | +511% | ❌ Wrong rate |
| Blasting Total | 1,800.00 | 195.79 | −89.1% | ❌ Critical |
| Painting SQM | 200 SQM | 3.56 SQM | −98.2% (56×) | ❌ Critical |
| Painting Rate | 11.00 /SQM | 55.00 /SQM | +400% | ❌ Wrong rate |
| Painting Total | 2,200.00 | 195.79 | −91.1% | ❌ Critical |
| QA/QC Total | 3,000.00 | Not computed | Total missing | ⚠️ Rate only |
| Packing Total | 3,000.00 | Not computed | Total missing | ⚠️ Rate only |
| Direct Cost Total | 60,172.39 | 4,098.46 | −93.2% | ❌ Critical |
| Overhead % | 32.7% | 15.0% | −17.7 pts | ❌ Wrong % |
| Overhead Value | 19,656.64 | 614.77 | −96.9% | ❌ Critical |
| Grand Total | 79,829.03 | 4,713.23 | −94.1% (16.9×) | ❌ Critical |
| Selling Price | 106,966.20 | 5,278.82 | −95.1% (20.3×) | ❌ Critical |
| Net Profit % | 25.4% | 10.7% | −14.7 pts | ❌ Wrong % |
| Net Profit Value | 27,137.17 | 565.59 | −97.9% | ❌ Critical |

# 4. Accuracy Scoring

| Evaluation Category | Weight | Score | Max | Remarks |
| --- | --- | --- | --- | --- |
| Document Structure & Line Items | 15% | 13/15 | 15 | All 26 rows present; minor description changes in 7.1/7.2 |
| Header / Metadata Fields | 10% | 5/10 | 10 | Customer, contact, enquiry no all blank |
| Material Quantities | 20% | 2/20 | 20 | Steel qty off 64×; bolts & paint qty blank |
| Labour Hours & Rates | 20% | 4/20 | 20 | Hours severely understated; rate basis completely different |
| Surface Treatment | 10% | 2/10 | 10 | SQM off 56×; blasting/painting rate basis wrong |
| Consumables & QC Costs | 10% | 2/10 | 10 | Consumables, MPI/DPT costs not calculated |
| Financial Totals & Margins | 15% | 4/15 | 15 | Grand total off 17×; overhead % and margin % wrong |
| TOTAL | 100% | 32 | 100 | Overall Score: 32 / 100 — Requires critical fixes before production use |

Root Cause Summary Three compounding failure layers produce the 32/100 score: Layer 1 — Steel Qty is 64× understated (63.9× under). The AI processed only 2 of ~15 drawing tags from 1349001-B. Only CS-2620-001 and CS-2620-002 were fed into costing. The remaining 13 tags contributed zero material weight, directly causing a 98.4% undercount in the most expensive line item. Layer 2 — Rate card mismatch. The AI uses its own config defaults (labour AED 45/hr flat, blasting AED 55/SQM) instead of C&J negotiated rates (welding AED 10.5/hr, blasting AED 9/SQM). These are not wrong in isolation — they are simply a different rate card. Layer 3 — Overhead and margin percentages differ. Original applies 32.7% overhead and 25.4% profit margin. AI applies 15% and 12% defaults from RATES & CONFIG sheet, not from job-level parameters.

# 5. What the AI Got Right

| ✅ | Complete line item structure — all 26 Sr No rows are present with correct sequence and descriptions. |
| --- | --- |
| ✅ | Unit rates for bolts (AED 12.50/nos), paint material (AED 21.00/litre), QA/QC (AED 3,000), and packing (AED 3,000) match the reference exactly. |
| ✅ | All three required signatories are correct — Sachin Ahire (Estimation & Planning Engineer), Subash Valrani (Manager), Zeeshan (Accountant). |
| ✅ | The Audit Trail sheet is a genuinely useful addition — it logs per-tag direct costs (CS-2620-001: AED 2,256.72, CS-2620-002: AED 1,841.74) and overhead/margin formulas, improving transparency. |
| ✅ | The RATES & CONFIG sheet is a well-structured addition that makes rate assumptions explicit and auditable — a better practice than embedding rates silently in formulas. |
| ✅ | Arithmetic internal consistency — within its own numbers, overhead (15% of AED 4,098.46 = AED 614.77), grand total, and selling price calculations are all mathematically correct. |
| ✅ | The auto-generated job reference format (JOB-20260420-0AC5AB) provides a traceable, date-stamped identifier suitable for a job management system. |

# 6. Improvement Plan

| Priority | Fix Area | Action Required | Expected Impact |
| --- | --- | --- | --- |
| P1 | Drawing Reader: Multi-Sheet Fix | Fix the Drawing Reader to process all 3 sheets of 1349001-B. Until all 15 tags are extracted, the steel quantity input will remain catastrophically wrong. | Steel qty recovers from 122 kg to ~7,800 kg. Grand total recovers from AED 4,713 to ~AED 75,000+. Score jumps from 32 to ~65/100. |
| P1 | C&J Reference Rate Card | Replace RATES & CONFIG defaults with actual C&J negotiated rates: steel AED 4.00/kg, welding AED 10.50/hr, fabrication AED 9.50/hr, blasting AED 9.00/SQM, painting AED 11.00/SQM. | Eliminates rate basis mismatch across labour and surface treatment lines. |
| P1 | Populate All Quantity Fields | Bolts qty, paint material qty, consumables value, and MPI visits must be derived from drawing extraction output — not left blank. | Closes 4 fully blank line items; adds ~AED 14,000 to direct cost total. |
| P2 | Overhead & Margin Alignment | Overhead % (32.7%) and profit margin % (25.4%) must be read from job-level configuration, not RATES & CONFIG defaults (15% / 12%). | Overhead recovers from AED 615 to ~AED 20,000. Net profit margin aligns with company policy. |
| P2 | Header Field Population | Customer name, enquiry no, contact person, and contact number must be populated from job intake form before costing sheet is generated. | Eliminates 4 blank header fields; sheet becomes client-ready. |
| P2 | Compute All Line Item Totals | QA/QC (AED 3,000) and packing (AED 3,000) must have their total fields calculated, not left as rate-only entries. | Adds AED 6,000 to direct cost; corrects downstream totals. |
| P3 | Labour Hour Calculation Logic | Welding and fabrication hours must be derived from steel weight using the correct formulas (e.g., welding: weight/manpower×day, fabrication: weight×factor) rather than a flat manhour estimate. | Aligns hours to actual scope; prevents understatement on large jobs. |
| P3 | Surface Area Calculation | Blasting and painting SQM must be calculated from steel weight using the correct conversion factor (original: 200 SQM from 7,802 kg ≈ 0.0256 SQM/kg), not the drawing-reader area alone. | Recovers surface treatment cost from AED 196 to ~AED 4,000. |
| P3 | Consumables Auto-Calculation | Consumables (AED 5,348) are currently missing. Derive from a standard factor applied to steel weight and labour hours rather than leaving blank. | Adds ~AED 5,000 to direct cost; closes a significant blind spot. |

# 7. Recommended Code Changes

## 7.1  Fix 1 — Lock Rate Card to C&J Reference Rates  [P1]

Replace the RATES & CONFIG defaults with a C&J master rate table that is loaded at job initialisation. The config sheet should remain for transparency, but values must come from the master table, not hardcoded defaults.

# C&J MASTER RATE TABLE — seed RATES & CONFIG from this CJ_RATES = { # Material rates 'structural_steel_per_kg': 4.00, # AED/kg (NOT 3.50) 'bolt_m20x90_per_nos': 12.50, # AED/nos 'paint_material_per_litre': 21.00, # AED/litre # Labour rates — project-specific, not hourly flat 'welding_per_hr': 10.50, # AED/hr (NOT 45.00) 'fabrication_per_hr': 9.50, # AED/hr (NOT 45.00) 'blasting_per_sqm': 9.00, # AED/SQM (NOT 55.00) 'painting_per_sqm': 11.00, # AED/SQM (NOT 55.00) # Financial parameters — job-level, not config defaults 'overhead_pct': 32.7, # % (NOT 15.0) 'profit_margin_pct': 25.4, # % (NOT 12.0) # Fixed costs 'qaqc_docs_per_lot': 3000.00, 'packing_per_lot': 3000.00, 'mpi_per_visit': 600.00, } # Override config defaults at job creation: def init_job_rates(job_config: dict) -> dict: rates = CJ_RATES.copy() # Allow job-level overrides if estimator provides them rates.update(job_config.get('rate_overrides', {})) return rates

## 7.2  Fix 2 — Correct Labour Hour Formulas  [P1/P2]

Labour hours must be calculated from steel weight using schedule-based formulas, not from drawing manhour tags alone.

def calculate_labour_hours(total_steel_kg: float, config: dict) -> dict: """ Original basis: Welding: 160 hrs for 7,802 kg = 2 welders x 10 days x 8 hrs Fabrication: 320 hrs for 7,802 kg = 2 fab + 2 helper x 10 days x 8 hrs """ # Base schedule from original: 10 production days welding_hrs_per_kg = 160 / 7802.27 # = 0.0205 hr/kg fabrication_hrs_per_kg = 320 / 7802.27 # = 0.0410 hr/kg welding_hrs = round(total_steel_kg * welding_hrs_per_kg, 2) fabrication_hrs = round(total_steel_kg * fabrication_hrs_per_kg, 2) return { 'welding_hrs': welding_hrs, 'fabrication_hrs': fabrication_hrs, 'welding_cost': welding_hrs * config['welding_per_hr'], 'fabrication_cost': fabrication_hrs * config['fabrication_per_hr'], } # Example: 7802.27 kg -> # welding_hrs = 160.0 -> cost = 160 x 10.50 = AED 1,680 # fabrication_hrs = 320.0 -> cost = 320 x 9.50 = AED 3,040

## 7.3  Fix 3 — Surface Treatment Area from Steel Weight  [P2]

Blasting and painting SQM must be computed from total steel weight using the empirical conversion factor derived from the reference job.

def calculate_surface_area(total_steel_kg: float) -> float: """ Reference: 200 SQM from 7,802.27 kg Conversion factor = 200 / 7802.27 = 0.02563 SQM/kg """ SQM_PER_KG = 200 / 7802.27 # = 0.02563 return round(total_steel_kg * SQM_PER_KG, 2) def calculate_surface_treatment(steel_kg: float, config: dict) -> dict: sqm = calculate_surface_area(steel_kg) return { 'blast_sqm': sqm, 'paint_sqm': sqm, 'blast_cost': round(sqm * config['blasting_per_sqm'], 2), 'paint_cost': round(sqm * config['painting_per_sqm'], 2), } # Example: 7802.27 kg -> 200 SQM # blasting: 200 x 9.00 = AED 1,800 # painting: 200 x 11.00 = AED 2,200

## 7.4  Fix 4 — Consumables Auto-Calculation  [P3]

Consumables (AED 5,348 in the reference) must be derived from a standard factor rather than left blank. Use a factor calibrated against the reference job.

def calculate_consumables(steel_kg: float, welding_hrs: float) -> float: """ Reference: AED 5,348.31 for 7,802.27 kg + 160 weld hrs Breakdown (estimated): Welding electrodes/wire: ~AED 3,500 (based on 160 hrs) Grinding discs / cutting: ~AED 1,000 Gas / PPE / misc: ~ AED 848 Simple factor: 5348.31 / 7802.27 = 0.685 AED/kg """ CONSUMABLE_RATE_PER_KG = 5348.31 / 7802.27 # = 0.6855 return round(steel_kg * CONSUMABLE_RATE_PER_KG, 2) # Example: 7802.27 kg -> AED 5,348.31 (matches reference exactly)

## 7.5  Fix 5 — Header Field Population  [P2]

Customer metadata must be passed into the costing sheet generator from the job intake form, not left blank.

def build_costing_header(job_data: dict) -> dict: """ job_data should come from the job intake / CRM form. All fields are mandatory before costing sheet generation. """ required_fields = [ 'customer_name', # e.g. 'Descon Engineering' 'enquiry_no', # e.g. '142676' 'attention_of', # e.g. 'Mr. Harun Khan' 'contact_no', # e.g. '971566529515' 'email', 'ref_no', # e.g. 'CNJ/142676/01/2025' 'date', ] missing = [f for f in required_fields if not job_data.get(f)] if missing: raise ValueError(f'Missing required header fields: {missing}') return {k: job_data[k] for k in required_fields}

# 8. Projected Score After Fixes

| Stage | Fixes Applied | Costing Score | Change | Key Unlock |
| --- | --- | --- | --- | --- |
| Baseline (Current) | None | 32 / 100 | — | — |
| After Drawing Reader Fix | Multi-sheet processing → correct steel qty | 60 / 100 | +28 pts | Material cost recovers from AED 427 to ~AED 31,000 |
| After Rate Card Fix | C&J reference rates applied | 72 / 100 | +12 pts | Labour & surface treatment costs normalise |
| After All P1+P2 Fixes | Quantities, headers, overhead %, margin % | 85 / 100 | +13 pts | All financial totals within 10% of reference |
| After All P3 Fixes | Labour hours, surface area, consumables formula | 93 / 100 | +8 pts | Production-grade costing accuracy |

The Drawing Reader multi-sheet fix (already documented in the Drawing Reader Accuracy Report) is the single most impactful action — it recovers 28 points on the costing sheet alone without changing any costing logic. The costing sheet and drawing reader failures are coupled; they must be resolved together.

# 9. Verdict

The AI-generated job costing sheet scores 32/100 — not because the costing logic is fundamentally broken, but because the input data feeding into it is catastrophically incomplete. The structural skeleton is correct. All 26 line items are present, the signatory block is accurate, and several unit rates match exactly. The sheet is internally arithmetically consistent within its own (wrong) numbers. The audit trail and config sheet are genuine improvements over the reference format. The financial totals are off by 17× because: 1. Steel weight is 64× understated (root cause: Drawing Reader only processed 2 of 15 tags). 2. Labour and surface treatment rates use a different rate card than C&J's actual negotiated rates. 3. Overhead % and profit margin % are config defaults rather than job-level parameters. Fix the Drawing Reader first. Then lock the rate card. These two actions alone will raise the costing sheet from 32 to approximately 72/100 without changing the costing architecture. The remaining fixes (labour formulas, surface area calculation, consumables factor) are refinements that take the score to 93+.